PostPilot

AI-Powered Social Media Auto-Posting SaaS

Product Requirements Document (PRD)

Version 1.0  |  April 2026  |  ClicknKonnect

| Product Name | PostPilot |
| --- | --- |
| Company | ClicknKonnect |
| Document Version | 1.0 |
| Date | April 2026 |
| Author | ClicknKonnect Product Team |
| Status | Draft — Ready for Replit Development |
| Target Platform | Web Application (built on Replit) |
| Tech Stack | Python Flask, Supabase, Stripe, Claude API |

# 1. Executive Summary

PostPilot is a SaaS web application that allows businesses and marketing agencies to automatically generate and publish AI-written social media content to Facebook, Instagram, TikTok, and LinkedIn — daily, without any manual effort.

The product is built for ClicknKonnect and sold as a monthly subscription. Customers log in, set up their brand details once, and PostPilot handles everything else automatically — writing platform-specific captions using Claude AI and posting them on a daily schedule.

The entire application will be built and hosted on Replit, making it fast to launch and easy to maintain.

# 2. Problem Statement

Small businesses and marketing agencies face three painful problems with social media:

- Posting consistently every day takes 1-2 hours of work per platform per brand.

- Hiring a social media manager costs $500-$3,000 per month.

- Most scheduling tools require users to still write all the content themselves.

PostPilot solves all three problems. The AI writes the content, the scheduler posts it automatically, and the whole system costs a fraction of hiring a person.

# 3. Product Goals

## 3.1 Business Goals

- Launch a working SaaS product within 4 weeks using Replit Agent.

- Acquire first 10 paying customers within 30 days of launch.

- Reach $1,000 monthly recurring revenue within 90 days.

- Operate at near-zero marginal cost per customer.

## 3.2 Product Goals

- Any non-technical user can set up their account in under 10 minutes.

- Posts are generated and published with zero daily effort from the customer.

- Content quality must feel human-written, not robotic.

- The system must work reliably 24/7 without manual intervention.

# 4. Target Users

| User Type | Description | Pain Point |
| --- | --- | --- |
| Small business owner | Runs a local or online business, 1-10 employees | No time to post daily, no budget for a social media manager |
| Marketing agency | Manages social media for 5-50 client brands | Content creation bottleneck, hard to scale without hiring more writers |
| Freelance marketer | Manages a handful of client accounts independently | Wants to take on more clients without working more hours |

# 5. Pricing Model

| Plan | Price/mo | Included | Best For |
| --- | --- | --- | --- |
| Starter | $19 | 1 brand, 4 platforms, daily auto-posts, post history | Individual business owners |
| Pro | $49 | 5 brands, all platforms, custom post time, basic analytics | Freelancers, growing businesses |
| Agency | $99 | Unlimited brands, white-label reports, priority support, team access | Marketing agencies managing many clients |

# 6. Feature Requirements

Priority: H = High (must have for launch), M = Medium (ship in month 2), L = Low (future roadmap). Effort: S = Small (1-2 days), M = Medium (3-5 days), L = Large (1+ week).

## 6.1 Authentication & Accounts

| ID | Feature | Description | Priority | Effort |
| --- | --- | --- | --- | --- |
| A-01 | User registration | Sign up with email and password via Supabase Auth | High | S |
| A-02 | User login / logout | Secure session management, remember me option | High | S |
| A-03 | Password reset | Email-based password reset flow | High | S |
| A-04 | Plan-based access | Features locked/unlocked based on active Stripe subscription | High | M |
| A-05 | Account settings | Update name, email, password; view current plan | Medium | S |

## 6.2 Brand Management

| ID | Feature | Description | Priority | Effort |
| --- | --- | --- | --- | --- |
| B-01 | Add brand | Name, industry, tone of voice, target audience, keywords | High | S |
| B-02 | Edit / delete brand | Update or remove a brand from account | High | S |
| B-03 | Multi-brand support | Pro = 5 brands, Agency = unlimited (enforced by plan) | High | M |
| B-04 | Platform selector | Per brand: choose which platforms to post to | High | S |
| B-05 | Posting schedule | Set daily posting time per brand (default: 9:00 AM) | Medium | M |

## 6.3 AI Content Generation

| ID | Feature | Description | Priority | Effort |
| --- | --- | --- | --- | --- |
| C-01 | Auto daily generation | Claude API generates 1 post per platform per brand every day | High | M |
| C-02 | Platform formatting | Instagram gets hashtags; LinkedIn gets professional tone; TikTok gets short punchy copy; Facebook gets conversational text | High | M |
| C-03 | Brand voice injection | Posts reflect brand tone, industry, and keywords set in brand profile | High | S |
| C-04 | Manual trigger | Button to generate a post instantly on demand | High | S |
| C-05 | Preview before posting | User can review and edit generated post before it goes live | Medium | S |
| C-06 | Regenerate | One-click to generate a new version of any post | Medium | S |
| C-07 | Topic override | User can specify today's topic instead of letting AI pick | Medium | S |

## 6.4 Social Media Publishing

| ID | Feature | Description | Priority | Effort |
| --- | --- | --- | --- | --- |
| D-01 | Facebook publishing | Post to Facebook Pages via Meta Graph API | High | L |
| D-02 | Instagram publishing | Post to Instagram Business via Meta Graph API | High | L |
| D-03 | LinkedIn publishing | Post to LinkedIn company page or personal profile via LinkedIn API | Medium | L |
| D-04 | TikTok publishing | Post video caption/text via TikTok Content Posting API | Medium | L |
| D-05 | Connect social accounts | OAuth flow for each platform inside the dashboard | High | L |
| D-06 | Disconnect accounts | Revoke platform access at any time | High | S |
| D-07 | Post status tracking | Show if post was published successfully or failed | High | S |

## 6.5 Dashboard & History

| ID | Feature | Description | Priority | Effort |
| --- | --- | --- | --- | --- |
| E-01 | Main dashboard | Overview of all brands, post counts, status at a glance | High | M |
| E-02 | Post history | Table of all generated posts: date, platform, brand, preview, status | High | S |
| E-03 | Copy post text | One-click copy for any generated post | High | S |
| E-04 | Delete post | Remove a post from history | Medium | S |
| E-05 | Basic analytics | Posts published count, platforms covered (Pro+ plan only) | Medium | M |

## 6.6 Payments & Billing

| ID | Feature | Description | Priority | Effort |
| --- | --- | --- | --- | --- |
| F-01 | Stripe checkout | Monthly subscription payment for all 3 plans | High | M |
| F-02 | Free trial | 7-day free trial on Starter plan, no card required | Medium | S |
| F-03 | Plan upgrade/downgrade | Switch plans from account settings; prorated billing | High | M |
| F-04 | Cancel subscription | Cancel at any time; access until end of billing period | High | S |
| F-05 | Billing history | List of past invoices, downloadable PDFs from Stripe | Medium | S |
| F-06 | Stripe webhooks | Handle payment success, failure, cancellation events | High | M |

# 7. Technical Architecture

## 7.1 Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | HTML, CSS, Vanilla JavaScript | Dashboard UI, forms, post history table |
| Backend | Python 3 + Flask | API routes, business logic, scheduler integration |
| Database & Auth | Supabase (PostgreSQL) | Users, brands, posts, platform tokens |
| AI Engine | Anthropic Claude API (claude-sonnet-4) | Generate platform-specific social posts |
| Payments | Stripe Subscriptions + Webhooks | Monthly billing, plan management, invoices |
| Scheduler | APScheduler (Python) + Cron-job.org | Daily auto-generation and publishing |
| Hosting | Replit Core (always-on deployment) | 24/7 uptime, custom domain, SSL |

## 7.2 Environment Variables (Replit Secrets)

All sensitive keys must be stored in Replit Secrets, never hardcoded in code:

- ANTHROPIC_API_KEY — Claude AI key from console.anthropic.com

- SUPABASE_URL — Your Supabase project URL

- SUPABASE_KEY — Supabase anon/service key

- STRIPE_SECRET_KEY — Stripe secret key

- STRIPE_WEBHOOK_SECRET — Stripe webhook signing secret

- STRIPE_STARTER_PRICE_ID — Stripe price ID for Starter plan

- STRIPE_PRO_PRICE_ID — Stripe price ID for Pro plan

- STRIPE_AGENCY_PRICE_ID — Stripe price ID for Agency plan

- META_APP_ID + META_APP_SECRET — Facebook/Instagram API credentials

- LINKEDIN_CLIENT_ID + LINKEDIN_CLIENT_SECRET — LinkedIn API credentials

- FLASK_SECRET_KEY — Random secret for Flask session security

# 8. Database Schema

Four core tables in Supabase (PostgreSQL):

### users

- id (uuid, primary key)

- email (text, unique)

- plan (text: starter / pro / agency)

- stripe_customer_id (text)

- stripe_subscription_id (text)

- trial_ends_at (timestamp)

- created_at (timestamp)

### brands

- id (uuid, primary key)

- user_id (uuid, foreign key → users)

- name (text)

- industry (text)

- tone (text: friendly / professional / fun / inspirational)

- target_audience (text)

- keywords (text)

- platforms (array: facebook, instagram, linkedin, tiktok)

- post_time (time, default 09:00)

- active (boolean)

- created_at (timestamp)

### posts

- id (uuid, primary key)

- brand_id (uuid, foreign key → brands)

- platform (text)

- content (text)

- status (text: generated / published / failed)

- published_at (timestamp)

- created_at (timestamp)

### platform_tokens

- id (uuid, primary key)

- brand_id (uuid, foreign key → brands)

- platform (text)

- access_token (text, encrypted)

- token_expires_at (timestamp)

- page_id (text, for Facebook/Instagram)

# 9. Replit Agent Build Prompt

Copy and paste the following prompt into Replit Agent to build the full application. This is your master build instruction:

Build a SaaS web application called PostPilot — an AI-powered social media auto-posting tool for a company called ClicknKonnect.

TECH STACK: Python Flask backend, HTML/CSS/JS frontend, Supabase for database and auth, Stripe for payments, Anthropic Claude API for AI content generation.

PAGES TO BUILD:

1. Landing page with pricing (Starter $19, Pro $49, Agency $99)

2. Sign up / Login page using Supabase Auth

3. Dashboard: overview of brands, post counts, quick actions

4. Brand setup page: name, industry, tone, audience, keywords, platforms

5. Generate post page: pick brand, pick platform, generate button, preview, copy

6. Post history page: table of all generated posts with date, platform, content preview, status

7. Account / billing page: current plan, upgrade button, Stripe portal link

AI CONTENT GENERATION:

Use Anthropic Claude API. Build the prompt dynamically using brand name, industry, tone, target audience, and platform. Instagram: add 3-5 hashtags. LinkedIn: professional tone, max 3 hashtags. TikTok: max 50 words, very casual. Facebook: conversational, ask a question.

PAYMENTS:

Integrate Stripe. Three subscription plans. After payment, update user plan in Supabase. Block premium features for free/expired users. Handle Stripe webhooks for subscription events.

IMPORTANT: Store all API keys as environment variables. Make the UI clean, modern, and mobile-friendly. Use clean cards, a sidebar nav, and a blue/white color scheme.

# 10. Launch Plan

| Week | Phase | Tasks |
| --- | --- | --- |
| Week 1 | Build MVP | Use Replit Agent to build core app. User login, brand setup, AI post generation, post history. |
| Week 2 | Add payments | Integrate Stripe. Add plan-based access control. Test full checkout flow. |
| Week 3 | Polish & test | Test all user flows. Fix bugs. Write landing page copy. Add custom domain. |
| Week 4 | Launch! | Share on LinkedIn, Facebook groups, Reddit. Offer early-bird discount. Get first 10 paying customers. |

# 11. Success Metrics

- Week 1: Working app deployed on Replit with user login and AI post generation

- Week 4: At least 3 beta users testing the product

- Month 1: 10 paying customers

- Month 3: $1,000 MRR (Monthly Recurring Revenue)

- Month 6: 100 paying customers across all plans

Revenue projection with 100 customers (mixed plans):

- 40 Starter x $19 = $760/mo

- 40 Pro x $49 = $1,960/mo

- 20 Agency x $99 = $1,980/mo

- Total = $4,700/month recurring revenue

# 12. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Social platform APIs change or revoke access | Medium | Monitor API terms; offer copy-to-clipboard as fallback for manual posting |
| Claude API costs exceed plan pricing | Low | Claude API costs ~$0.003 per post. Even 1,000 posts/day = $3. Well within margins. |
| Replit goes down or performance issues | Low | Replit Core has 99.9% uptime SLA. Migrate to Railway or Render if needed later. |
| No customers in first month | Medium | Offer free trial, post in relevant Facebook groups, LinkedIn outreach, give free accounts to 5 beta users. |

End of Document

PostPilot PRD v1.0 — ClicknKonnect — April 2026